SPECIAL CONDITIONS FOR EUROPEAN UNION EXTERNAL ACTIONS

Ref: CLIMBEACH T06

Photogrammetric Survey and Volumetric Change Analysis of Pilot Beaches in Montenegro

These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, the general conditions remain fully applicable. The numbering of the Articles of the special conditions is not consecutive but follows the numbering of the general conditions. Exceptionally, and with the approval of the competent European Commission departments, other clauses can be indicated to cover particular situations.

This contract is a global price contract.

Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

- the main conditions;

- the special conditions;

- the general conditions (Annex I);

- the terms of reference [including clarification before the deadline for submitting tenders and minutes of the information meeting/site visit] (Annex II);

- the organisation and methodology [including clarification from the tenderer provided during tender evaluation] (Annex III);

- Budget (Annex V);

- specified forms and other relevant documents (Annex VI));

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

Article 2	Communications

2.1	The language of the contract and of all written communications between the contractor and the contracting authority and/or the project manager shall be English or in any of official languages of programme participating countries in Latin letter.

2.2	Communication details

2.4	No communication via electronic exchange system (EES)

### 2.5 & 2.6 Mail or email communication

If communications through the Portal have not been activated or a certain type of communication is not yet supported by the Portal, communications will be sent via email, or, exceptionally, on paper, via mail services, to the following addresses.

For the purpose of this contract, mail or email communications must be sent to the following addresses:

Contracting authority:

[Full name]

[Full official address]

Email: [complete]

Contractor (or leader in the case of a joint tender):

[Full name]

[Function]

[Company name]

[Full official address]

Email: [complete]

- Article 7	General obligations

- 7.8	The Contractor must comply with publicity and visibility requirements of Interreg IPA CBC Croatia-Bosnia and Herzegovina-Montenegro Programme 2021-2027. For more information Contractor is advised to visit official website of the Programme:

- https://interreg-hr-ba-me.eu/documents/implementation/

Article 12 - Liabilities

12.2 	By way of derogation from Article 12.2, paragraph 2, of the general conditions, compensation for damage resulting from the contractor's liability in respect of the contracting authority is capped at an amount equal to the contract value.

Article 26	Interim and final reports

The contractor shall submit progress reports as specified in the terms of reference.

Article 27	Approval of reports and documents

- 27.5	The contracting authority shall, within 30 days of receipt, notify the contractor of its decision concerning the documents or reports received by it, giving reasons should it reject the reports or documents, or request amendments. If the contracting authority does not give any comments on the documents or reports within the time limit, the contractor may request written acceptance of them. The documents or reports shall in any case be deemed to have been approved by the contracting authority if it does not expressly inform the contractor of any comments within 30 days of the receipt of the documents or reports.

- Article 28	Expenditure verification

- 28.2	By derogation from article 28 the verification will be made by the contracting authority and all references to an expenditure verification report will not be applicable.

Article 29	Payment and interest on late payment

29.1	Payments shall be made in accordance with the following the option:

| Month | Content | EUR |
| --- | --- | --- |
| <Month/ year number> 2 | Baseline (reference) survey package for all pilot beaches: completion of baseline aerial + underwater surveys; delivery of processed datasets (e.g., georeferenced orthophotos/TDO, DTM, classified point clouds) and Baseline Report (methodology, QA/QC, control points, metadata, and baseline volumes). Corresponding invoice. | 20% of the contract value |
| <Month/ year number> 4 | Monitoring Cycle 1 package (“before” + “after” wave event surveys) for all pilot beaches: delivery of datasets for both epochs and Cycle 1 Report including volumetric change analysis and QA/QC. Corresponding invoice. | 15% of the contract value |
| <Month/ year number> 6 | Monitoring Cycle 2 package (“before” + “after” surveys) + datasets and Cycle 2 Report including volumetric change analysis and QA/QC. Corresponding invoice. | 15% of the contract value |
| <Month/ year number> 8 | Monitoring Cycle 3 package (“before” + “after” surveys) + datasets and Cycle 3 Report including volumetric change analysis and QA/QC. Corresponding invoice. | 15% of the contract value |
| <Month/ year number> 10 | Monitoring Cycle 4 package (“before” + “after” surveys) + datasets and Cycle 4 Report including volumetric change analysis and QA/QC. Corresponding invoice. | 15% of the contract value |
| <Month/ year number> 12 | Monitoring Cycle 5 package (“before” + “after” surveys) + datasets and Cycle 5 Report, plus Final Consolidated Report covering the full monitoring period (summary of methods, QA/QC statistics, cross-epoch comparability, consolidated volumetric trends, full data inventory and metadata), and final handover of the complete dataset repository. Corresponding invoice. | 20% of the contract value |
|  | Total | <Total contract value> |

By derogation, the payments to the contractor of the amounts due under interim and final payments shall be made within 15 days after receipt by the contracting authority of an invoice and of the reports, subject to approval of those reports in accordance with Article 27 of the general conditions.

By derogation from article 29 the verification will be made by the contracting authority and all references to an expenditure verification report will not be applicable.

29.3	By derogation from Article 29.3 of the general conditions, once the deadline set in Article 29.1 has expired, the contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the general conditions. The demand must be submitted within two months of receiving late payment.

29.5	Payments shall be made in euro in accordance with Article 29.4 of the general conditions.

Article 30	Financial guarantee

30.1	Not applicable.

Article 40	Settlement of disputes

40.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of the courts of Montenegro in accordance with its national legislation.

* * *